## Slide 1: Team 54: ECEN215 Lab Kit 2 Bi-Weekly Update 2 Gavin Bernard Maylun Huang Evan Slyter Sponsor: John Lusher TA: Hailey Ward
Notes: Michelle

## Slide 2
Project Summary
Problem statement:
Access to an affordable, course-specific solution for distance-learning students to complete ECEN215 Labs is minimal.
Our Solution:
An affordable, self-contained system that enables hands-on measurements and intuitive data displays.
Complete production of labkit for 50-75 dollars.
Easily transportable by hand.
AD3: $379
Notes: Kyle

## Slide 3
Project/System Overview
Subsystem | Responsibility
Power Supply | Gavin Bernard
Signal Generator | Gavin Bernard
Mobile Application | Evan Slyter
Multimeter | Maylun Huang
Oscilloscope | Maylun Huang
PCB
Software
Notes: Eric

## Slide 4: Project Timeline
1/26 | 2/9 | 2/23 | 3/16 | 3/30 | 4/20
Validate subsystems Phone-Phone BLE Validation | Finalize PCB & order | Soldered PCB App Integration | Integration Complete Fully Coded | Final Validation | Final Demo
Notes: Eric

## Slide 5: Power Supply/Signal Generator Gavin Bernard
Accomplishments since last update 20 hrs of effort | Ongoing progress/problems and plans until the next presentation
Verification of both subsystems Created PCB for ongoing integration with oscillator and multimeter | Integrate PCB and Order Solder and code over Design Blitz

## Slide 6: Power Supply/Signal Generator Gavin Bernard

## Slide 7: Power Supply/Signal Generator Gavin Bernard

## Slide 8: Power Supply/Signal Generator Gavin Bernard

## Slide 9: Measurement Subsystem Maylun Huang
Accomplishments since last update 12 hrs of effort | Ongoing progress/problems and plans until the next presentation
Subsystem validation Multimeter adjustments to improve cost & space | Integrate PCB & order

## Slide 10: Measurement Subsystem Maylun Huang
Switched out op-amp ($3.22 → $1.68 ea.)
Removed 2 op-amp buffers
Combined multimeter inputs
Improved ohmmeter range from 100-~8.5kΩ to 47-10kΩ+
PCB wiring in progress

## Slide 11: Mobile App Evan Slyter
Accomplishments since last update 8 hrs of effort | Ongoing progress/problems and plans until the next presentation
-Successfully connected to BLE emitter in preparation for connecting to MCU | -Begin writing code to be used on MCU once it arrives

## Slide 12: Mobile App Evan Slyter
-Many security issues to get the app to accept a connection
-Currently connecting app to phone instead of app to MCU

## Slide 13: Execution Plan
Notes: Michelle

## Slide 14: Validation Plan
Notes: Michelle

## Slide 15: Final slide – thank your audience