## Slide 1
Team 54: ECEN215 Lab Kit 2
Bi-Weekly Update 3
Gavin Bernard
Maylun Huang
Evan Slyter
Sponsor: John Lusher TA: Hailey Ward
Notes: Michelle

## Slide 2
Project Summary
Problem statement:
Access to an affordable, course-specific solution for distance-learning students to complete ECEN215 Labs is minimal.
Our Solution:
An affordable, self-contained system that enables hands-on measurements and intuitive data displays.
Complete production of labkit for $50-$75
Easily transportable by hand.
AD3: $379
Notes: Kyle

## Slide 3
Project/System Overview
Subsystem | Responsibility
Power Supply | Gavin Bernard
Signal Generator | Gavin Bernard
Mobile Application | Evan Slyter
Multimeter | Maylun Huang
Oscilloscope | Maylun Huang
PCB
Software
Notes: Eric

## Slide 4: Project Timeline (45 sec)
1/26 | 2/9 | 2/23 | 3/16 | 3/30 | 4/20
Validate subsystems Phone-Phone BLE Validation | Finalize PCB & order Phone-MCU BLE Validation | Soldered PCB App Integration | Integration Complete Fully Coded | Final Validation | Final Demo
Notes: Eric

## Slide 5: Power Supply/Signal Generator Gavin Bernard
Accomplishments since last update 15 hrs of effort | Ongoing progress/problems and plans until the next presentation
Parts Arrived 12V to 5V soldered and tested on PerfBoard 12V to 3.3V soldered and tested on PerfBoard | Complete soldering and testing of subsystems this weekend on PerfBoard Complete integration of App

## Slide 6: Power Supply/Signal Generator Gavin Bernard

## Slide 7: Power Supply/Signal Generator Gavin Bernard

## Slide 8: Measurement Subsystem Maylun Huang
Accomplishments since last update 25 hrs of effort | Ongoing progress/problems and plans until the next presentation
Completed PCB Integration with Power Supply, Signal Generator, and MCU | PCB assembly MCU–app communication

## Slide 9: Measurement Subsystem Maylun Huang

## Slide 10: Mobile App Evan Slyter
Accomplishments since last update 9 hrs of effort | Ongoing progress/problems and plans until the next presentation
-BLE advertiser detected from app -Sample commands sent from app to ESP32 Dev Kit -Temporary app page to test connection | -Working with teammates to get code more accurate while waiting for PCB. (Figuring out pins)

## Slide 11: Mobile App Evan Slyter

## Slide 12: Mobile App Evan Slyter

## Slide 13: Execution Plan
Notes: Michelle

## Slide 14: Validation Plan
Notes: Michelle

## Slide 15: Questions?